# CourseFlow — Phase 0 Progress Notes

Generated after Phase 0 completion. Covers everything built, what is still a placeholder, mock data details, and the plan for Phase 1.

## Project Info

| Item | Detail |
| --- | --- |
| Repo | https://github.com/gdngthta/courseflow |
| Local path | C:\Users\Gading\Desktop\dev\courseflow |
| Stack | Next.js 16, TypeScript, Tailwind CSS v4, App Router |
| Icons | lucide-react |
| Auth / DB | Not connected yet (Phase 1) |
| Commits | 2 (Phase 0 scaffold + Mascot update) |

## Folder Structure Created

courseflow/

├── src/

│   ├── app/

│   │   ├── (auth)/login/page.tsx    ← login UI (not wired to auth yet)

│   │   ├── (app)/

│   │   │   ├── layout.tsx           ← app shell (sidebar + main area)

│   │   │   ├── dashboard/page.tsx   ← placeholder

│   │   │   ├── tasks/page.tsx       ← placeholder

│   │   │   ├── projects/page.tsx    ← placeholder

│   │   │   ├── projects/[id]/page.tsx  ← placeholder

│   │   │   ├── courses/page.tsx     ← placeholder

│   │   │   ├── calendar/page.tsx    ← placeholder

│   │   │   └── settings/page.tsx    ← placeholder

│   │   ├── layout.tsx               ← root layout (clean)

│   │   ├── page.tsx                 ← redirects / → /dashboard

│   │   └── globals.css              ← dark theme, custom scrollbar

│   ├── components/

│   │   ├── brand/OwlMascot.tsx      ← SVG owl, 3 variants

│   │   ├── layout/Sidebar.tsx       ← fixed left nav, 240px

│   │   ├── layout/Topbar.tsx        ← fixed top bar with search

│   │   └── ui/ (Badge, Button, ProgressBar, Modal, EmptyState)

│   ├── lib/risk.ts                  ← calculateRisk() + calculateProjectRisk()

│   ├── lib/supabase.ts              ← placeholder (not connected)

│   ├── types/index.ts               ← all shared TypeScript types

│   └── data/mock.ts                 ← mock data (matches Figma)

├── docs/ (7 documentation files)

├── screenshots/README.md

├── .env.example

└── README.md

## What Is Actually Working Right Now

| Feature | Status |
| --- | --- |
| App shell (sidebar + topbar) | Working |
| Sidebar navigation with active link highlight | Working |
| All 7 routes navigable | Working |
| Risk calculation logic | Fully implemented |
| All TypeScript types defined | Done |
| Mock data (courses, tasks, projects) | Done |
| UI component library (Badge, Button, ProgressBar, Modal) | Done |
| Owl mascot (3 variants) | Done |
| Pre-built empty states (4 types) | Done |
| Build passes with 0 errors | Confirmed |

## What Is NOT Done Yet (Placeholders)

| Feature | Planned Phase |
| --- | --- |
| Dashboard UI (mock data) | Phase 1 |
| My Tasks UI (mock data) | Phase 1 |
| Projects + Project Detail UI (mock data) | Phase 1 |
| Task Detail + Create/Edit forms (mock data) | Phase 1 |
| Courses + Settings UI (mock data) | Phase 1 |
| Supabase DB schema + RLS setup | Phase 2 |
| Auth (login, signup, session, middleware) | Phase 3 |
| Connect real data — replace mock with Supabase | Phase 4 |
| Calendar view + final polish | Phase 5 |

## Risk Algorithm

Fully coded in src/lib/risk.ts. The same function is used across Dashboard, My Tasks, and Project Detail. Risk is computed client-side on every render so it is always up to date.

status == done                          → completed

due_date < today                        → critical

days_until_due <= 1 AND progress < 80%  → critical

days_until_due <= 3 AND progress < 50%  → critical

days_until_due <= 7 AND progress < 50%  → warning

difficulty == 5 AND progress < 30%     → warning

otherwise                               → safe

## Mock Data Summary

Located at src/data/mock.ts. Matches the Figma screenshots exactly. Will be used throughout Phase 1 to power all UI screens. Supabase connection comes in Phase 2-4.

### Courses (4)

- WIA2005 — Algorithm Design (indigo)

- WIA2001 — Software Engineering (green)

- WIA1005 — Network Technology (amber)

- HCI — Human Computer Interaction (pink)

### Personal Tasks (4)

| Task | Course / Due / Progress | Risk |
| --- | --- | --- |
| Read Chapter 4 & 5 | WIA1005 — due today, 20% | Critical |
| Submit Lab 3 | WIA1005 — due in 3 days, 60% | Safe |
| Study for Midterm | HCI — due in 7 days, 0% | Warning |
| Draft Wireframes | WIA2001 — due in 5 days, 0% | Warning |

### Projects (3)

| Project | User Role |
| --- | --- |
| WIA2005 Group Project | Leader |
| Research Paper | Member |
| Final Presentation | Admin |

### Project Tasks Assigned to User (3)

| Task | Project / Due / Progress | Risk |
| --- | --- | --- |
| Create pseudocode slide | WIA2005 Group Project — tomorrow, 80% | Safe |
| Finalize database schema | WIA2005 Group Project — today, 10% | Critical |
| Prepare slide deck | Final Presentation — 2 days, 65% | Critical |

## Owl Mascot

CourseFlow uses a nerdy owl mascot as a friendly academic brand element. It has round indigo glasses matching the app accent color, an amber beak and feet, and a slate body that blends into the dark UI. It is an SVG placeholder at src/components/brand/OwlMascot.tsx and is easy to replace with a real illustration later.

### Where to Use the Owl

| Empty State | Variant |
| --- | --- |
| No tasks yet | reading (holds a book) |
| No projects yet | default |
| No critical tasks | thinking (thought dots) |
| No courses yet | reading (holds a book) |
| Dashboard tip card (future) | default |

### Where NOT to Use the Owl

- Do not put it on task cards or project data tables

- Do not use it inside the sidebar or topbar

- Do not use it anywhere that reduces readability

- Do not make it the focus of the dashboard

## Next Phase — Phase 1: Figma UI from Mock Data

Phase 1 converts every Figma screenshot into a real, working UI screen using the existing mock data. No Supabase or auth yet. The goal is a fully navigable, visually complete app before any backend is wired.

### Screens to Build

- Dashboard — summary cards, Today's Priority, Critical Risk, Upcoming Deadlines, Course Overview

- My Tasks — task list with tab filters (All / Personal / Assigned to Me / Critical / Completed), course filter dropdown, task cards

- Projects — project cards list, Create Project modal

- Project Detail — progress bar, task list, members panel, important links, Add Task modal, Invite Member modal

- Task Detail — modal with full task info, progress update, status change, Edit/Delete actions

- Create / Edit Task forms — for both personal tasks and project tasks

- Courses — course cards (Active/Archived), Add Course modal, Edit Course modal

- Settings — Profile section, Preferences (theme toggle placeholder), Account section

### Rules for Phase 1

- Use mock data from src/data/mock.ts for all data

- Keep Supabase as a placeholder — do not connect it

- Keep all existing components, types, risk algorithm, and owl mascot

- Build reusable components per feature (TaskCard, ProjectCard, CourseCard, etc.)

- Follow the Figma design exactly for layout, badges, and card structure

## Revised Full Phase Plan

| Phase | Focus | Backend |
| --- | --- | --- |
| Phase 0 | Scaffold, app shell, types, mock data, UI components, owl | None |
| Phase 1 | All Figma screens built using mock data | Mock data only |
| Phase 2 | Supabase DB schema + RLS (no UI changes) | Supabase setup |
| Phase 3 | Auth — login, signup, session, middleware | Supabase Auth |
| Phase 4 | Real data — replace mock with Supabase queries | Supabase DB |
| Phase 5 | Calendar view + final polish | Supabase DB |

## Documentation Written

| File | Contents |
| --- | --- |
| README.md | Project overview, setup instructions, folder structure, phase status table |
| .env.example | Supabase environment variable placeholders |
| docs/PROJECT_OVERVIEW.md | Problem, solution, main pages, mascot, MVP scope |
| docs/REQUIREMENTS.md | All functional and non-functional requirements, role-based access table |
| docs/SYSTEM_DESIGN.md | Architecture, route structure, component structure, data flow, security |
| docs/DATABASE_SCHEMA.md | All 6 tables with columns, types, notes, and RLS rules |
| docs/RISK_ALGORITHM.md | Full risk rules, implementation notes, project risk derivation |
| docs/TEST_PLAN.md | Unit test cases for risk algorithm, manual test flows for all features |
| docs/FUTURE_IMPROVEMENTS.md | Short-term, medium-term, and long-term improvements |
| screenshots/README.md | Phase-by-phase screenshot tracker |